AI-Powered Business & Freelancer Directory

Master Concept, Scope & Revenue Document

Consolidated from Concept v0.1 and v0.2  ·  Draft — 11 July 2026

# 1. Executive Summary

This is a location-based directory and request-for-quotation (RFQ) marketplace connecting two supply types — formal businesses (cafes, repair shops, salons) and individual freelancers (plumbers, electricians, tutors, car-washers) — with nearby customers, through a conversational AI intake rather than a category-tree search. It is a deliberate pivot away from a social-feed model toward a task-oriented, transactional utility.

Your instinct that AI is the core of this product is validated below (Section 5) — the AI is not a nice-to-have search filter, it is the mechanism that makes a two-sided, RFQ-based marketplace usable at all. The recommended MVP (Section 6) is a web-only, RFQ-first product with manually-assisted ("Wizard of Oz") matching behind an AI-feeling front end, buildable in roughly 6–10 weeks (Section 11).

# 2. Vision

Any business or individual freelancer can list what they do for free and be found by nearby customers through AI-powered, natural-language search — in Dubai, Mumbai, or Manila alike, because discovery is driven by location and category, not by a closed, verified community.

Two supersedes points from v0.1 are carried forward deliberately: the product stays country-agnostic by design, and it stays a utility (search → match → transact) rather than a feed (post → like → comment). Feeds are a moderation and engagement-chasing business; a directory/RFQ product is a simpler, more directly monetizable loop.

# 4. Two-Sided Supply: Businesses vs. Individual Freelancers

These two supply types share search, category, and review infrastructure, but need different profile schemas, trust mechanics, and — as covered in Section 9 — different anti-circumvention pressure, since freelancers have a much stronger incentive to move a relationship off-platform than a fixed-location business does.

| Dimension | Formal Business | Individual Freelancer |
| --- | --- | --- |
| Examples | Cafe, repair shop, bakery, salon | Plumber, electrician, AC technician, carpenter, tutor, car-washer |
| Location model | Fixed location, posted hours | Mobile — travels to the customer, service-radius based |
| Listing centers on | Location, hours, service/menu catalog | Skills, service radius, availability |
| Verification bar | Lighter — business registration, address, phone (open decision, see Sec. 13) | Mandatory government ID verification before listing goes live (enters customers' homes) |
| Off-platform risk | Lower — fixed premises, less incentive to hide | Higher — mobile, one-to-one, easiest to take a repeat customer direct |

# 5. Why AI Is the Right Core — Validation

Your framing of AI as the core of the product, not a feature bolted on, holds up. The reasoning:

- A category-tree directory (JustDial-style) is a commodity; Google Maps and existing directories already do that well. The differentiated value has to be in understanding an unstructured, plain-language problem and turning it into a structured, matchable request.

- The AI has four distinct jobs, not one generic "search": (1) understand the problem, (2) ask category-specific follow-up questions, (3) match on real provider data, (4) explain why a recommendation makes sense. This is what makes RFQ intake fast enough for a customer to bother with instead of just calling someone they already know.

- Hard constraint carried forward from v0.2: the AI must never invent availability, prices, ratings, or capabilities. Every claim has to be grounded in real platform data (completed-job counts, provider-entered price ranges, actual availability) — a RAG/grounding requirement, not a nice-to-have. This is also what keeps the AI credible enough to justify its role as the core.

- One caution: "AI is the core" should mean AI is the core of the customer/provider experience, not that the MVP requires custom AI/ML infrastructure. The fastest, lowest-risk path (Section 11) is an LLM-API-driven conversation layer (prompt-engineered, RAG-grounded against your own provider database) plus manual ("Wizard of Oz") fallback for low-confidence cases — not a custom-trained matching model. That distinction is what keeps the 6–10 week timeline realistic.

# 6. MVP Definition (Supersedes v0.1's Booking + Payment MVP)

v0.1 targeted full in-app booking and payment as the MVP. That was pulled back in v0.2 to a request-for-quotation (RFQ) flow — a real scope change, not cosmetic. This master document adopts the v0.2 MVP as authoritative.

## 6.1 Include in MVP

- Customer registration or guest request — no forced signup to submit a request

- AI-based service request conversation (understand → ask → match → explain)

- Location and service-area matching

- Provider profiles — name, services, areas covered, price ranges

- Provider availability — working hours, emergency/urgent availability

- Request-for-quotation functionality — quotes, not an instant booked-and-paid job

- Provider dashboard — accept/reject leads, submit quotations, update status (Contacted / Booked / Completed / Cancelled)

- Customer-provider messaging, tied to a specific request

- Admin dashboard — manual verification, request review, matching assistance

- Reviews and ratings tied to completed jobs

- WhatsApp / SMS / email notifications for leads, quotes, status updates

- Mandatory government ID verification for freelancers before their listing goes live

## 6.2 Explicitly Excluded from v1

- Complex online payments and a dynamic pricing engine

- Native iOS/Android apps (responsive web app only)

- Full scheduling optimization

- Loyalty programs, advanced subscriptions, automated dispute management

- Dozens of service categories — start narrow, expand once matching is proven

None of these are a "never" — each is a real later-phase feature, deliberately deferred so v1 ships fast.

# 7. Revenue Model

Free listings, monetized purely through paid promotion (v0.1's original plan) is superseded — it doesn't generate revenue until search volume is already large, which is a slow bootstrap for a two-sided marketplace with no existing supply. Three models should be tested rather than one committed immediately:

| Model | Mechanics | Trade-off |
| --- | --- | --- |
| Pay per lead | AED 15–30 standard lead, AED 40–70 urgent/high-value | Simple to understand; risk of disputes over lead quality — needs a refund/credit policy |
| Commission per completed job | ~8–15% of transaction value | Aligns revenue with provider success, but needs payment processing (excluded from v1) and strong anti-circumvention controls |
| Monthly subscription | Free listing / AED 199 basic / AED 499 professional / enterprise tier | Predictable revenue, no per-job payment infra needed; less aligned with actual provider volume |

## Recommended Starting Point

Free provider onboarding plus a limited number of free leads, transitioning to pay-per-lead or subscription once a provider exceeds the free allotment. This avoids building job-completion payment infrastructure in v1 (providers are invoiced or pay a subscription fee directly, separate from the job transaction) and gets revenue flowing earlier than a promotion-only model. Paid promotion / featured listings can still exist as a later add-on layered on top, not the sole lever.

## Validation

Pay-per-lead is the right MVP-compatible choice because it needs no payment-processing build, matches the RFQ (not paid-booking) transaction depth, and has real precedent (Thumbtack/Bark). Commission is the better long-term model once Stage 5 payment infrastructure exists (Section 11), because it captures more value per transaction — but only once anti-circumvention controls (Section 9) are strong enough to stop jobs leaking off-platform to dodge the fee.

# 8. Preventing Direct/Off-Platform Contact (Freelancer Circumvention)

The core risk: once a customer and provider are connected, either side has an incentive to move the relationship off-platform (a direct call or WhatsApp thread) to avoid lead fees or commission on repeat business. This cannot be eliminated completely — only made costlier than staying on-platform. This risk is concentrated on the freelancer side (Section 4) since individual, one-to-one relationships are easiest to take direct.

## 8.1 Cheap, Policy-Only Levers — Available From Day One, No Engineering Cost

- Staged contact disclosure — show business/freelancer name, service area, and price range up front; hold back the direct phone number/exact address until a quotation is accepted through the platform. Falls out of the RFQ flow already in MVP scope, at no extra cost.

- Terms of Service restriction — providers agree not to solicit platform-sourced customers off-platform for a defined period, with account suspension as the penalty for repeated abuse. Weak alone, but gives real basis for enforcement.

- Lead-quality guarantee — refund or credit a lead that's fake, unreachable, or outside the provider's service area. Removes the main legitimate reason a provider would want to route around the platform in the first place.

## 8.2 Later-Phase Levers — Real Engineering Cost, Worth Planning Now

- Masked communication — route calls/messages through a proxy phone number via a telephony API, so neither side sees the other's real number. The single most effective lever mature marketplaces (Airbnb, Uber, Thumbtack) use; worth deferring until lead volume justifies the integration cost.

- Contact-info detection in chat — scan in-platform messages for phone numbers, emails, or "message me on WhatsApp" and flag/block. Moderate effort since messaging is already in MVP scope, but still a deliberate post-v1 addition.

- Value-lock via reputation — a provider's visible rating and completed-job count only accrue for jobs marked complete through the platform, giving providers a reason to route even off-platform-negotiated jobs back through the system.

- Leakage-signal monitoring — flag providers whose leads frequently go "Contacted" → silent as a possible sign of off-platform conversion. Needs real usage data, so inherently post-launch.

## Validation

Building all four hardening levers into v1 would meaningfully slow the timeline for a risk that doesn't materialize until there's real lead volume worth circumventing. The right sequencing is: ship the three free/cheap levers on day one (they're nearly free because staged disclosure falls out of the RFQ flow anyway), and treat masking, chat filtering, and leakage analytics as a hardening phase once pay-per-lead or commission revenue is large enough that leakage is provably costing real money.

# 9. Trust & Verification

Freelancers require mandatory government ID verification before their listing goes live — the appropriate bar given that many roles involve entering a customer's home; this is a safety issue, not just a quality one. Businesses, having a fixed physical location, can use a lighter or different path (registration/trade license, phone/address verification, or self-declared with a "verified" upgrade) — left open in Section 13. Verification should reuse the existing Ejari/Emirates ID OCR pipeline pattern, extended to non-UAE document types once the product expands beyond the launch market.

# 10. Build Sequence & Execution Speed

The end state is still full in-app booking and payment. The build order below de-risks the hardest parts (payment, deep automation) after the core discovery/RFQ loop is proven, and reflects the v0.2 "Wizard of Oz" approach: the customer experiences an AI-feeling match, while the team manually verifies providers and assists matching where the AI is not yet confident.

| Stage | What Ships | Why This Order |
| --- | --- | --- |
| 1 | Directory + location/category search, provider & customer profiles | Proves the core discovery loop with zero payment/verification dependency |
| 2 | AI-based intake conversation (LLM-API + RAG-grounded) + RFQ flow + provider dashboard | This is the differentiated core; ship it with manual (Wizard-of-Oz) fallback rather than waiting for a fully automated matcher |
| 3 | Mandatory freelancer ID verification (reused Ejari/OCR pipeline) + admin dashboard | Required before trust-sensitive transactions go live; gates public launch |
| 4 | Messaging + WhatsApp/SMS/email notifications + reviews/ratings | Completes the transactional loop and closes the feedback cycle |
| 5 (post-v1) | Pay-per-lead billing / subscription tier | Revenue layer, added once there is real lead volume to monetize |
| 6 (later) | Anti-circumvention hardening (masking, chat filtering, leakage analytics) | Deferred until leakage is provably costing real revenue |
| 7 (long-term) | In-app payment, escrow, payout, full booking automation | Highest complexity — built once Stages 1–4 have proven real usage |

## How Fast Can This Be Executed

Because the MVP deliberately excludes payments, native apps, and full scheduling automation, and because the AI layer can be built on an LLM API (prompt-engineered and RAG-grounded against your own provider data) rather than a custom-trained model, this is realistically a 6–10 week build for a small team (one tech lead + one ops/business co-founder), not a multi-month one:

| Weeks | Milestone | Notes |
| --- | --- | --- |
| 1–2 | Data model, category taxonomy, provider/customer profile forms, basic auth | Category taxonomy (open decision, Sec. 13) needs to be locked here — it blocks the AI question-flows |
| 3–5 | AI intake conversation, location/service matching, RFQ flow, provider dashboard | Highest-value, highest-effort stage; ship with manual fallback rather than blocking on full automation |
| 6–7 | Messaging, notifications (WhatsApp/SMS/email), admin dashboard, ID verification integration | Reuses existing Ejari/OCR pipeline pattern — should not need to be built from scratch |
| 8 | Reviews/ratings, staged-contact-disclosure + ToS + lead-quality guarantee, QA, soft launch | Soft launch in one category/area first to validate before opening the full taxonomy |

A tighter 6-week path is possible by trimming to a single launch category (e.g. home-services only), email-only notifications at first, and a fully manual admin-run match for week one of soft launch. Treat 6 weeks as the floor and 10 weeks as the realistic target with some buffer for the ID-verification integration and category-specific AI question design.

# 11. Comparable Products

| Product | Model | Relevance |
| --- | --- | --- |
| JustDial | Directory + contact info, ad-supported | Proves the free-listing, local-search-first model at scale |
| Urban Company | Full booking + payment, curated/verified providers | Long-term target shape for transaction depth and quality bar — not the MVP |
| Thumbtack / Bark | Lead-generation marketplace, pay per quote/lead | Closest match to the recommended MVP model (RFQ + pay-per-lead) |
| TaskRabbit | Full booking + payment, individual taskers | Closest analogue for the individual-freelancer side, longer-term |

# 12. Open Decisions

- Product name and branding — fully independent identity

- Verification path for formal businesses — trade license check, phone/address verification, or self-declared with a "verified" upgrade

- Launch market — UAE is the likely default (reuses existing verification tooling) but is unconfirmed; product is meant to be country-agnostic long-term

- Category taxonomy — initial list and granularity, needed before AI question-flows and matching can be built per category

- Lead pricing calibration — AED 15–30 / AED 40–70 are starting estimates, not tested prices

- How manual is "manual behind the scenes" at launch — does admin review every request, or only AI-flagged low-confidence ones? Affects admin-dashboard scope and how much volume one ops person can handle

# 13. Bottom Line

AI as the core is the right call, but it should be built as an LLM-API-driven, RAG-grounded conversation layer with manual fallback, not custom ML — that is what makes 6–10 weeks realistic. The RFQ-first, pay-per-lead MVP is the correct scope: it defers payment processing and heavy anti-circumvention engineering to later phases without giving up the long-term goal of full booking + payment. The three free anti-circumvention levers (staged disclosure, ToS, lead-quality guarantee) should be written into the product from day one at no engineering cost; masking, chat filtering, and leakage analytics can wait until leakage is provably costing real revenue.